RULEPILOT AI

Team Implementation & Vibe-Coding Playbook

Turn company rules into action.

Purpose This document tells all four team members exactly what to build, what to configure manually, what prompt to give their coding agent, how modules connect, and how to integrate without blocking one another.

Hackathon target

Working end-to-end MVP by Hour 24 • Polish, testing and pitch during Hours 24–36

# 1. What We Are Building

RulePilot AI is an agentic business-process automation platform. A company uploads a policy or SOP PDF; RulePilot extracts the rules, converts them into structured logic, generates a visual workflow, checks a business request against those rules, shows exact policy evidence, and generates the next required action.

## Core demo flow

Upload Expense Policy PDF ↓ Extract Rules + Citations ↓ Generate Visual Workflow ↓ Submit Expense Case ↓ Execute Deterministic Rules ↓ Decision + Exact Policy Evidence ↓ Generate Next Action ↓ Optional Make/Zapier Webhook

## MVP technology stack

| Layer | Technology | Owner |
| --- | --- | --- |
| Application | Next.js + TypeScript | Members 1 & 3 |
| UI | Tailwind CSS + shadcn/ui + Lucide | Member 3 |
| Workflow visualization | React Flow | Member 4 |
| Backend APIs | Next.js API routes / server-side functions | Member 1 |
| Database & storage | Supabase PostgreSQL + Storage | Member 1 |
| Vector search | Supabase pgvector | Members 1 & 2 |
| AI | Gemini API with structured JSON outputs | Member 2 |
| PDF extraction | pdfjs-dist or unpdf | Members 1 & 2 |
| Automation bonus | Webhook → Make or Zapier | Member 4 |
| Deployment | Vercel | Member 1 |

# 2. Non-Negotiable Team Rules

• All four members use ONE GitHub repository. Nobody creates a separate full application.

• Nobody codes directly on main. Each member works on their own feature branch.

• The shared TypeScript contracts are the interface agreement between all modules.

• Agents must build against mock data when another module is unfinished. Nobody waits for another member during the first half of the hackathon.

• Do not perform broad AI-generated refactors, rename shared folders, or replace the agreed stack.

• The LLM interprets policy language; deterministic application logic executes structured rules whenever possible.

• External Make/Zapier automation is optional. RulePilot must still demo successfully when the external service is unavailable.

• At Hour 24, the complete hero demo must work. After that, new features are secondary to reliability and presentation.

Golden architecture rule Gemini understands policy → structured rules are produced → JavaScript executes rules → RAG/citations prove why the result occurred.

# 3. Shared Repository & Contracts

## Branch strategy

main └── dev ├── feature/platform ├── feature/ai-engine ├── feature/frontend └── feature/workflow

## Suggested repository structure

rulepilot-ai/ ├── app/ │ ├── dashboard/ │ ├── policies/ │ ├── cases/ │ ├── workflows/ │ └── api/ ├── components/ │ ├── layout/ │ ├── policy/ │ ├── cases/ │ ├── workflow/ │ └── agents/ ├── lib/ │ ├── supabase/ │ ├── ai/ │ ├── rag/ │ ├── rules/ │ └── automation/ ├── types/contracts.ts ├── mocks/ ├── tests/ └── .env.example

## Shared contracts

Before parallel development begins, create /types/contracts.ts. All four coding agents must be told not to change it silently.

Citation { page, section?, text } PolicyRule { id, name, field, operator, value, action, citation } WorkflowNode { id, type, label, ruleId? } WorkflowEdge { id, source, target, label? } ExpenseCase { employeeName, category, amount, receipt, managerApproval, financeApproval, expenseDate, submissionDate, internationalTravel, preApproval } CaseResult { status, violations[] }

## Shared mock fixtures

• /mocks/policy-rules.json

• /mocks/workflow.json

• /mocks/approved-case.json

• /mocks/approval-required-case.json

• /mocks/multiple-violations.json

## Shared demo dataset

Prepare one 5–7 page fictional “Employee Travel & Expense Policy” with known rules. Keep a manually verified expected-rules.json beside it. This is your ground truth for testing AI extraction.

| Rule | Expected policy logic |
| --- | --- |
| Receipt | Required above PKR 5,000 |
| Manager approval | Required above PKR 50,000 |
| Finance approval | Required above PKR 100,000 |
| Hotel limit | Maximum PKR 25,000 per night |
| Submission deadline | Within 14 days |
| International travel | Requires pre-approval |

# 4. Member 1 — Platform / Backend / Supabase

Branch feature/platform

Own the infrastructure and data layer so every other module has stable APIs and persistence.

## Manual setup / first actions

☐ Create one Supabase project and share only the public URL/anon key as needed.

☐ Create `policies` storage bucket.

☐ Enable pgvector.

☐ Create .env.local locally and .env.example without real values.

☐ Prepare schema migration or SQL file so setup is reproducible.

## Ordered task list

• 1. Create/configure Supabase project

• 2. Create Storage bucket: policies

• 3. Enable pgvector

• 4. Create database tables

• 5. Implement server-side Supabase client

• 6. Implement API route skeletons

• 7. Persist documents, rules, workflows, cases and results

• 8. Prepare Vercel deployment and environment variables

• 9. Return mock responses until AI integration is ready

## Folder ownership

| Primary ownership | Avoid modifying without coordination |
| --- | --- |
| app/api/, lib/supabase/, supabase/, types/database.ts | GEMINI logic, RAG reasoning, React Flow internals, Dashboard visual design |

## Prompt to give your coding agent

You are responsible only for the platform/backend layer of RulePilot AI. Read the full project PRD and shared contracts. OWNERSHIP: - Supabase integration - PostgreSQL schema - Supabase Storage - Next.js server-side APIs - persistence and error handling - Vercel deployment readiness DO NOT implement Gemini prompts, RAG reasoning, React Flow, or final UI. Use /types/contracts.ts exactly. Do not silently modify it. Build these APIs: POST /api/documents/upload POST /api/documents/process POST /api/rules/extract POST /api/workflows/generate POST /api/cases/execute POST /api/actions/generate When AI modules are unavailable, use /mocks so other developers can integrate immediately. Keep secrets server-side. Use TypeScript. Avoid unnecessary abstractions. DONE WHEN: 1) PDF upload works; 2) document DB record is created; 3) CRUD works; 4) mock rule/workflow/case results are returned; 5) project deploys on Vercel.

## Acceptance checklist before handoff

☐ PDF uploads to Supabase Storage

☐ Document record is created

☐ API returns mock PolicyRule[]

☐ Workflow and case results persist

☐ No secret key exposed client-side

☐ Vercel preview builds successfully

# 5. Member 2 — AI / RAG / Rule Engine

Branch feature/ai-engine

Own the intelligence layer: convert policy language into reliable structured rules, retrieve evidence, and execute rules deterministically.

## Manual setup / first actions

☐ Create/obtain Gemini API key and keep it in .env.local.

☐ Get shared sample policy PDF and expected-rules.json.

☐ Start from plain extracted text before database/RAG integration.

☐ Confirm Gemini can return valid structured JSON before adding embeddings.

## Ordered task list

• 1. Create Gemini API integration

• 2. Implement policy text chunking

• 3. Extract PolicyRule[] using structured JSON

• 4. Generate/store embeddings

• 5. Implement pgvector retrieval

• 6. Return exact citation metadata

• 7. Implement deterministic operators >, <, >=, <=, ==, !=

• 8. Implement case execution

• 9. Generate next-action text

• 10. Add unit tests against ground-truth cases

## Folder ownership

| Primary ownership | Avoid modifying without coordination |
| --- | --- |
| lib/ai/, lib/rag/, lib/rules/, lib/embeddings/, tests/rules/ | Dashboard UI, React Flow rendering, Database schema ownership, Broad repository refactors |

## Prompt to give your coding agent

You are responsible for the AI intelligence layer of RulePilot AI. OWNERSHIP: - policy text processing and chunking - Gemini structured rule extraction - embeddings and pgvector retrieval - RAG and citations - deterministic rule execution - next-action generation Use /types/contracts.ts exactly. Do not silently modify it. CORE PRINCIPLE: The LLM interprets natural-language policy; application logic executes structured rules whenever possible. PIPELINE: policy text → chunks → PolicyRule[] → evidence retrieval → deterministic rule engine → CaseResult Never invent thresholds, page numbers, sections, or evidence. If evidence is unavailable, return unresolved rather than hallucinating. Implement/test: extractPolicyRules(), chunkPolicy(), generateEmbedding(), retrieveEvidence(), evaluateRule(), executeCase(), generateNextAction(). Support the six agreed expense rules and add unit tests for the shared demo cases.

## Acceptance checklist before handoff

☐ Plain policy text produces correct PolicyRule[]

☐ Rule engine passes approved/approval/multiple-violation tests

☐ Citations are grounded in provided chunks

☐ Same structured input gives deterministic result

☐ Invalid/missing evidence is handled safely

# 6. Member 3 — Frontend / Product UI

Branch feature/frontend

Build the complete user experience against mock data first so the product is usable before backend/AI integration.

## Manual setup / first actions

☐ Pull /types/contracts.ts and /mocks first.

☐ Set up shared UI primitives only if not already present.

☐ Build all screens using mock services before asking for any backend help.

☐ Use the fixed demo resolution as a visual QA target.

## Ordered task list

• 1. Create app shell and navigation

• 2. Build dashboard

• 3. Build PDF upload experience

• 4. Build policy-analysis screen

• 5. Build extracted-rule cards

• 6. Build expense case form

• 7. Build decision/result screen

• 8. Build citation cards

• 9. Build loading/error/empty states

• 10. Make UI responsive and polished

• 11. Replace mock service calls with real APIs during integration

## Folder ownership

| Primary ownership | Avoid modifying without coordination |
| --- | --- |
| app/dashboard/, app/policies/, app/cases/, components/layout/, components/policy/, components/cases/ | Gemini prompts, RAG implementation, Database schema, React Flow internals |

## Prompt to give your coding agent

You are the frontend/product engineer for RulePilot AI. OWNERSHIP: - app shell and navigation - dashboard - PDF upload UX - policy-analysis screen - expense-case form - result/evidence UI - loading/error states - responsive design Use Next.js + TypeScript + Tailwind + shadcn/ui + Lucide. Do NOT build a ChatGPT clone. Policies, rules, workflows, cases, evidence and actions must visually dominate the product. Use /mocks immediately; do not wait for backend. Data must match /types/contracts.ts. Keep UI components unchanged when switching from mock services to APIs. Create reusable components such as PolicyCard, UploadDropzone, RuleCard, CitationCard, CaseForm, CaseResult, StatusBadge and PageHeader. The final decision and evidence must be understandable within 5 seconds.

## Acceptance checklist before handoff

☐ Dashboard and navigation complete with mocks

☐ Upload flow has polished loading state

☐ Case form validates required inputs

☐ Decision screen clearly shows status/reason/evidence/action

☐ Responsive UI works on laptop demo size

☐ Frontend can swap mock service for API without redesign

# 7. Member 4 — Workflow / Agent UX / Automation / QA

Branch feature/workflow

Own the visual “wow” layer and demo reliability: workflow graph, agent timeline, optional automation, fixtures and end-to-end checks.

## Manual setup / first actions

☐ Pull /types/contracts.ts and /mocks/workflow.json.

☐ Install/configure React Flow only within owned component folders.

☐ Prepare test fixtures and expected screenshots early.

☐ Set up webhook only after core flow is stable.

## Ordered task list

• 1. Build React Flow renderer

• 2. Create custom start/condition/action/approval/end nodes

• 3. Support WorkflowNode[] and WorkflowEdge[] only

• 4. Create automatic/simple layout

• 5. Build AgentTimeline component

• 6. Support waiting/running/completed/failed states

• 7. Prepare three demo fixtures

• 8. Optionally trigger Make/Zapier webhook

• 9. Create graceful fallback when webhook fails

• 10. Own end-to-end demo checklist and backup recording

## Folder ownership

| Primary ownership | Avoid modifying without coordination |
| --- | --- |
| components/workflow/, components/agents/, lib/automation/, mocks/, tests/e2e/ | Gemini/RAG logic, Dashboard redesign, Database schema, Broad frontend refactors |

## Prompt to give your coding agent

You are responsible for workflow visualization, agent-status UX, optional automation integration, and demo reliability for RulePilot AI. OWNERSHIP: - React Flow workflow renderer - custom workflow nodes - agent execution timeline - action-status UI - optional Make/Zapier webhook - demo fixtures and end-to-end QA Renderer input MUST be only WorkflowNode[] and WorkflowEdge[] from /types/contracts.ts. Build using mock workflow data first. Support node types: start, condition, action, approval, end. Support timeline states: waiting, running, completed, failed. External automation is optional and must never be required for the core demo. Prepare fixtures for: approved case; manager approval required; multiple violations. Highest priority: visual clarity and demo reliability.

## Acceptance checklist before handoff

☐ Mock workflow renders clearly

☐ All five node types supported

☐ Agent timeline animates all states

☐ Three demo fixtures work

☐ Webhook failure does not break core flow

☐ Exact demo can be repeated reliably

# 8. Prompt Rules for All Coding Agents

Append the following rules to every member’s AI coding prompt. These constraints are as important as the role prompt itself.

You are working in a shared repository with three other developers. - Do not perform broad refactors. - Do not rename shared folders. - Do not replace the chosen technology stack. - Do not modify /types/contracts.ts without explicitly explaining why. - Do not delete or rewrite code owned by another module. - Prefer small, isolated modules. - Build against mock data when another subsystem is unfinished. - Before changing a file outside your ownership, state why it is required. - Keep secrets out of source code and Git. - Ensure code compiles/tests before calling a task complete. - Work in small steps; do not attempt the whole module in one giant generation.

## How to vibe-code safely

Do not ask an AI agent to “build the complete module” in one prompt. Work in small checkpoints.

Example for Member 2: Step 1: Implement extractPolicyRules(text) → PolicyRule[] only. Step 2: Add tests against sample-expense-policy.txt. Step 3: Implement chunkPolicy(). Step 4: Add embeddings. Step 5: Add vector retrieval. Step 6: Connect deterministic case execution. Step 7: Integrate with Member 1 API/database.

# 9. Environment Variables

# .env.example — NO REAL VALUES GEMINI_API_KEY= NEXT_PUBLIC_SUPABASE_URL= NEXT_PUBLIC_SUPABASE_ANON_KEY= SUPABASE_SERVICE_ROLE_KEY= MAKE_WEBHOOK_URL=

Security Never commit .env.local. SUPABASE_SERVICE_ROLE_KEY and GEMINI_API_KEY must remain server-side.

# 10. Integration Strategy

## Checkpoint 1 — Static pipeline

PDF upload ↓ Backend ↓ Mock PolicyRule[] ↓ Frontend ↓ Mock React Flow

Goal: prove that all contracts and module boundaries match before Gemini is involved.

## Checkpoint 2 — Real AI extraction

Expense Policy Text/PDF ↓ Gemini structured extraction ↓ PolicyRule[] + Citations ↓ Visual Workflow

Goal: first real hero moment — policy becomes an automatically generated workflow.

## Checkpoint 3 — Full case execution

Expense Case ↓ Deterministic Rule Engine ↓ Violation(s) ↓ Citation Retrieval ↓ Decision Screen ↓ Next Action

## Pull request rule

feature/* → Pull Request → dev → integration test → main

One technically stronger member should act as Integration Lead. They approve main-branch merges and resolve contract mismatches; they do not rewrite everybody’s code.

# 11. 36-Hour Team Timeline

| Time | Team objective |
| --- | --- |
| Hour 0–2 | Freeze MVP, create repo/branches/contracts/mocks, share demo dataset and environment-variable template. |
| Hour 2–10 | Parallel work: M1 backend mocks; M2 text→rules; M3 complete mock UI; M4 mock workflow/timeline. |
| Hour 10 | Checkpoint 1: each member demos their isolated deliverable; merge into dev. |
| Hour 11–18 | Connect upload→backend→AI→DB, API→frontend, and rules→workflow. |
| Hour 18 | Rule: if PDF→rules→workflow is not working, stop adding features and fix core pipeline. |
| Hour 18–24 | Add case execution, evidence/citations, result, action generation. Core demo must be complete. |
| Hour 24–30 | UI polish, animations, reliability, optional Make/Zapier webhook. |
| Hour 30–33 | Stress-test approved / approval-required / multiple-violation cases; test timeouts and bad inputs. |
| Hour 33–36 | Feature freeze, pitch, architecture diagram, demo rehearsal, backup recording. |

# 12. Demo Cases & Expected Results

| Case | Input | Expected result |
| --- | --- | --- |
| A — Approved | Amount PKR 4,500; receipt not supplied | APPROVED (receipt threshold not reached) |
| B — Manager approval | Amount PKR 68,000; receipt yes; manager approval no | ACTION_REQUIRED → manager approval |
| C — Multiple violations | Amount PKR 120,000; no receipt; no manager/finance approvals | ACTION_REQUIRED → receipt + manager + finance requirements |
| D — International travel | International travel yes; pre-approval no | ACTION_REQUIRED → pre-approval required |

# 13. Final Hero Demo Script

1. Upload: Employee Travel & Expense Policy.pdf 2. RulePilot: “6 pages analyzed • rules extracted • workflow generated” 3. Show visual workflow. 4. Enter: Hotel expense = PKR 68,000, Receipt = Yes, Manager Approval = No. 5. Agent timeline runs. 6. Result: ACTION REQUIRED — Manager Approval. 7. Show exact policy page/section/evidence. 8. Click “Generate Approval Request”. 9. Optional: trigger Make/Zapier webhook.

# 14. Definition of Done

☐ A PDF can be uploaded and stored.

☐ Relevant policy text is extracted with page information.

☐ Gemini produces structured rules matching the shared PolicyRule contract.

☐ A visual workflow is generated from those rules.

☐ An expense case can be submitted.

☐ The deterministic rule engine returns the correct result for all shared demo cases.

☐ Every meaningful decision displays grounded supporting evidence.

☐ The system generates the required next action.

☐ The application is deployed and accessible on Vercel.

☐ The exact hero demo can be repeated at least three times without manual repair.

☐ A backup demo recording and mock fallback exist.

Final priority A narrow, reliable, polished end-to-end workflow will score better than a wide product with broken features. Once the hero demo works, protect it.